SEPT Assignment 1 Sprint Retrospective

Team: 5.WED-16.30-1

Sprint: 1

Date: 02/09/2020

Attended:

Scrum Master: Surinder Kaur

Product Owner: Mohamad Ali

Development team: Stephen Radley, Ke Wang, Shenwei Guo

## 0. Contribution

|  |  |
| --- | --- |
| **Name** | **Contribution Percentage** |
| Stephen Radley | 50% |
| Surinder Kaur | 50% |
| Ke Wang | 0% |
| Shenwei Guo | 0% |

## 1. Things That Went Well

* Communication amongst the back-end team was good

## 2. Things That Could Have Gone Better

* Still need to improve communication amongst the whole team
* Completing tasks regularly – ensuring everyone is on track
* Balancing the workload amongst all team members

## 3. Things That Surprised Us

* Time estimation could be more thought out
  + Database task took longer than expected

## 4. Lessons Learned

* Try to meet up with the team at least twice a week
* Should make sure everyone is on track
* Should vocalise any issues

## 5. Final Thoughts

* In general progress was very slow this sprint and much of the work addressed in this sprint was not complete.
* Will need to speed up our progress for the next sprint.