SEPT Assignment 1 Sprint Retrospective

Team: 5.WED-16.30-1

Sprint: 2

Date: 16/09/2020

Attended:

Scrum Master: Surinder Kaur

Product Owner: Mohamad Ali

Development team: Stephen Radley, Ke Wang, Shenwei Guo

## **0. Contribution**

|  |  |
| --- | --- |
| **Name** | **Contribution Percentage** |
| Stephen Radley | 40% |
| Surinder Kaur | 30% |
| Ke Wang | 15% |
| Shenwei Guo | 15% |

## 1. Things That Went Well

* Backend development went smoothly, didn’t run into any major issues
* Were able to complete all major tasks set out in sprint planning
* More support with helping team members out this sprint
  + Collaboration went well

## 2. Things That Could Have Gone Better

* Front end work could have started much earlier

## 3. Things That Surprised Us

* Not much that surprised us since we have started to get the hang of things in terms of developing as a team

## 4. Lessons Learned

* Learnt the importance of collaboration and supporting each other
* Making sure we stay on track
* Staying in communication with each other

## 5. Final Thoughts

* Regular team communication to ensure everyone stays on track
* Ensure if anyone needs help, they get the help they need
* Regularly contribute work